| Product Backlog Report DataPack Energy Forecaster – CeDInt floor 1 (TBDA) Product: an analytical and predictive solution that transforms the historical CeDInt sensor data into understandable, spatially contextualised and evaluated energy insights and forecasts for the building: a day-ahead (24 h) forecast of electrical energy per zone and load type, with the conditions that drive it. This is a product backlog: every item is a feature or value increment for a stakeholder (sponsor, analyst, building manager, facilities technician). The team tasks of the Week 5 sprint plan (A1–E4) are not backlog items; they appear in the delivery plan (section 5) as the way each feature is built. Status on 5 Oct 2026 · 32 items · 20 High, 11 Medium, 1 Low · Sprint 1 = Oct 1–14, 2 = Oct 15–28, 3 = Oct 29–Nov 11, 4 = Nov 12–25, Post = Dec 1–14 | Status. Not Started. In Progress. Complete. Overdue. On Hold. |  | Priority. High. Medium. Low. |
| --- | --- | --- | --- |

1. Product vision and scope

Vision: an analytical and predictive solution that turns historical sensor data from the CeDInt building into understandable, spatially contextualised and evaluated energy insights and forecasts. Scope of this release: floor 1 (zones NE, NW, SE, SW), electrical energy by load type, hourly data 2020–2023 and 2025, day-ahead horizon, final presentation on Nov 30, 2026 and release on Moodle by Dec 14, 2026.

Out of scope: control actions on the building, floors 2–3 (unless the data are made available), and thermal or non-electrical energy.

2. Stakeholders and needs

| Stakeholder | Need | Value we deliver (evidence) |
| --- | --- | --- |
| UPM / Project Sponsor | Assess whether the project produces credible predictive evidence and clear performance metrics. | Forecasts tested on unseen data (2023, 2025) and judged with MAE, RMSE, CV(RMSE) ≤ 30 % and NMBE ±10 % (ASHRAE 14); full documentation (CRISP-DM, experiment log). Epics F6, F8, F9. |
| Energy / Building Analyst | Understand past consumption and what may happen next, with spatial context and forecasts. | Profiles by zone, load type, hour, weekday and month; relation of consumption with indoor, outdoor and calendar drivers; clean dataset and data dictionary. Epics F3, F4, F5, F9. |
| Building Manager | Short-term (24 h day-ahead) and multi-period forecasts per zone and load type (HVAC, lighting, plugs) to anticipate energy behaviour and act on consumption drivers. | Day-ahead forecasts, reliability indicators, driver explanations and a dashboard. Epics F1, F5, F6, F8. |
| Facilities Technician | Identify candidate anomalies and faulty meters, and know where to act. | Largest forecast errors as candidate anomalies; list of sensor and meter problems found. Epic F7. |

3. Energy types to forecast: decision, justification and priority

The requirements left the energy types open. The team defines them from the profiling of the 18 sheets (about 1.34 million rows) of floor 1 and prioritises them by the value for the building manager and by data quality.

| Energy type | Decision | Justification (from the data) | Priority | Forecast offered |
| --- | --- | --- | --- | --- |
| HVAC (zones NE, NW, SE) | In scope – core | Largest and most weather-dependent load; forecasting it is where the building manager can act (preconditioning, set-points). Available in 3 of 4 zones; NW HVAC has clean hourly data and is the first benchmark series. | High | Day-ahead per zone, plus multi-period |
| Lighting (zones NW, SE, SW) | In scope – core | Driven by occupancy and daylight (Lum); the clearest case for explaining drivers (more daylight → less artificial light). Available in 3 zones. | High | Day-ahead per zone |
| Plugs & Sockets (all 4 zones) | In scope – core | Only load present in every zone; strongly tied to occupancy and working calendar, so it is predictable and shows whether occupancy is a valid driver. | High | Day-ahead per zone |
| Floor 1 total (sum of loads and zones) | In scope – core | Gives the building manager one figure and lets us check that zone forecasts add up. Open question for the teacher: target total, zone or load type. | High | Day-ahead and multi-period |
| Emergency lighting, hand dryer, RACK | In scope – secondary (control group) | Mostly constant or event-driven loads; useful as a control group for the driver analysis. NW emergency lighting is negative 99 % of the time (probable reversed clamp) and SW RACK ends in Dec 2021, so quality limits what can be promised. | Low | Characterise and forecast only if data allow |
| SE Projector | Out of scope | Series is 100 % zeros: it carries no information to predict. | n/a | Reported as sensor issue (F7.2) |
| Apparent energy (Ea) and reactive/other electrical quantities | Out of scope | The forecast target is active energy (Wh, from Er). Column meaning is pending confirmation (Er behaves as active energy, Ea as apparent energy, unlike the slide labels). | n/a | Revisit if the teacher says otherwise |

4. Product backlog

Items are grouped by feature (epic). The sprint is the release in which the stakeholder gets the increment; the grey text under the ID shows the subteam(s) that build it.

| ID | As a … | I want to … | So that … | Priority | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- |
| F1. Day-ahead and multi-period energy forecast |  |  |  |  |  |  |
| F1.1 D | Building Manager | see a first day-ahead (next 24 h) hourly forecast of HVAC energy for the NW zone, compared with a simple baseline | I can see what the product will deliver and the accuracy bar every later model must beat | High | 1 | In Progress |
| F1.2 D + A | Building Manager | get a day-ahead (24 h) hourly forecast of HVAC, lighting and plugs & sockets energy for every zone of floor 1 where that load exists | I can anticipate energy behaviour and plan operation one day ahead | High | 3 | Not Started |
| F1.3 D | Building Manager | get a day-ahead forecast of the total energy of floor 1 (sum of the zones) | I have one number for the whole floor and can check it against the zone forecasts | High | 3 | Not Started |
| F1.4 D | Energy / Building Analyst | get multi-period forecasts (several days ahead) for HVAC and the floor total | I can anticipate energy use beyond the next day and compare how accuracy decays with the horizon | Medium | 4 | Not Started |
| F2. Energy types in scope (decision and justification) |  |  |  |  |  |  |
| F2.1 E + D | UPM / Project Sponsor | have the energy types to be forecast defined, justified with the data and prioritised (see section 3) | the scope of the product is explicit, creative and agreed before modelling starts | High | 1 | In Progress |
| F2.2 D + B | Energy / Building Analyst | get the secondary loads (emergency lighting, hand dryer, RACK) characterised and forecast where the data allow | I can tell which loads are predictable and which are constant or unreliable | Low | 3 | Not Started |
| F3. Spatial context: building → floor → zone |  |  |  |  |  |  |
| F3.1 A + C | Energy / Building Analyst | see every consumption series and forecast organised by building, floor and zone (NE, NW, SE, SW) and load type | I understand where energy is used and can aggregate by space, not only by device | High | 2 | Not Started |
| F3.2 C + B | Facilities Technician | compare zones for the same load type, normalised per device | I can spot a zone that consumes unusually more than its neighbours | Medium | 3 | Not Started |
| F3.3 D + C | Energy / Building Analyst | get a forecast for zone NE, which has no environmental sensors, with the limits of that forecast stated | I know what can and cannot be predicted without local sensors | Medium | 3 | Not Started |
| F4. Understand past consumption |  |  |  |  |  |  |
| F4.1 C | Building Manager | see average power by hour, weekday and month for each zone and load type, split into working days, weekends and August | I understand where and when energy is used | High | 1 | In Progress |
| F4.2 C | Energy / Building Analyst | see 2020–23 compared with 2025, with 2020 flagged as a possible COVID-affected year | abnormal periods do not mislead the interpretation or bias the forecasts | Medium | 1 | In Progress |
| F4.3 C + A | Building Manager | see how holidays and August change consumption | low-use days are expected and explained instead of looking like anomalies | Medium | 2 | Not Started |
| F5. Explain what drives consumption |  |  |  |  |  |  |
| F5.1 C | Energy / Building Analyst | know whether the sensor value "Pres" represents occupancy | occupancy can be used as a driver with confidence | High | 1 | In Progress |
| F5.2 C | Energy / Building Analyst | see how indoor temperature, humidity, light and occupancy relate to each load type (relation matrix with correlation heatmaps per zone) | I know which conditions drive each type of energy | High | 2 | Not Started |
| F5.3 C + A | Energy / Building Analyst | see the effect of outdoor weather (temperature, degree-hours) and of delayed responses (0–6 h) on HVAC | HVAC consumption can be anticipated from the weather forecast | High | 2 | Not Started |
| F5.4 C + D | Building Manager | see which drivers matter most for each forecast (SHAP explanations per load type) | I can trust the forecast and act on the consumption drivers | High | 3 | Not Started |
| F6. Trust: data reliability and forecast evidence |  |  |  |  |  |  |
| F6.1 B | Building Manager | see a map of the hours with data for every series, with coverage per year, gaps longer than 24 h and quality flags | I know how far I can trust each forecast | High | 1 | In Progress |
| F6.2 B + A | Energy / Building Analyst | see proof that the sensor data are physically plausible (power vs energy, apparent vs active, current vs power) with a pass rate per series | forecasts rest on credible data, not assumptions | High | 1 | In Progress |
| F6.3 D + B | UPM / Project Sponsor | see the models tested on periods never used for training (2023 and 2025) | the reported predictive performance is honest | High | 3 | Not Started |
| F6.4 D + B | UPM / Project Sponsor | see every forecast evaluated with MAE, RMSE, CV(RMSE) and NMBE against the ASHRAE Guideline 14 criteria (pass/fail per series) | I can judge whether the predictive evidence is credible | High | 4 | Not Started |
| F6.5 D | UPM / Project Sponsor | see a comparison of the baseline, SARIMAX and LightGBM models for each priority series | the chosen model is justified with evidence | High | 4 | Not Started |
| F6.6 B + D | Building Manager | see forecast errors by hour, season and zone | I know when the forecast is less reliable | Medium | 3 | Not Started |
| F6.7 B | Energy / Building Analyst | read what the models get wrong and why, including results with and without flagged data | the limits of the forecasts are stated clearly | Medium | 4 | Not Started |
| F7. Anomaly candidates and sensor issues |  |  |  |  |  |  |
| F7.1 B + D | Facilities Technician | get a list of the largest forecast errors as candidate anomalies (days, hours, zones) | I can check unusual consumption or broken meters | Medium | 3 | Not Started |
| F7.2 B | Facilities Technician | receive a list of sensor and meter problems found (dead series, reversed clamps, counter resets, missing environmental data) | I can have the faulty devices checked or fixed | Medium | 1 | In Progress |
| F8. Dashboard and communication of results |  |  |  |  |  |  |
| F8.1 E + C | Building Manager | use a dashboard showing consumption, forecast vs actual and drivers per zone and load type | I have one place to monitor and plan energy use | High | 3 | Not Started |
| F8.2 E + C | UPM / Project Sponsor | see a 20-minute final presentation with 3–4 key visuals, rehearsed before Nov 30 | I "see the evidence" that our organisation has the right tools and capabilities | High | 4 | Not Started |
| F8.3 E | UPM / Project Sponsor | get a 2-minute video or one-page summary of the results | I get the message without reading the full report | Medium | 4 | Not Started |
| F9. DataPack: clean data, documentation and release |  |  |  |  |  |  |
| F9.1 A + B | Energy / Building Analyst | use one clean hourly dataset (hour × zone × load type) with environmental data and quality flags | I can analyse any series without cleaning or joining files myself | High | 1 | In Progress |
| F9.2 B + E | Energy / Building Analyst | read a data dictionary with every column, unit, source sheet and cleaning rule | I understand every variable and every change made to the raw data | Medium | 1 | In Progress |
| F9.3 E | UPM / Project Sponsor | find every experiment and its performance in an experiment log and a CRISP-DM report | the work can be audited with a well-established methodology | High | 1 | In Progress |
| F9.4 A + E | UPM / Project Sponsor | receive the frozen DataPack v1.0 (code, data, dictionary, log, report, deck, dashboard) in the Moodle dropoff area by Dec 14, 2026 | the product can be reproduced, graded and reused after the course | High | Post | Not Started |

5. Delivery plan: how each feature is built (Week 5 roles and tasks)

Subteams: A Data Engineering (P1 lead, P2, P3) · B Data Quality & Validation (P4 lead, P5, P6) · C Exploration & Environment (P7 lead, P8) · D Modelling & Forecasting (P9 lead, P10) · E Coordination & Communication (P11 coordinator, P12). Pairs: A+B on cleaning rules (B decides, A implements); C+D on model features; E in every weekly check-in.

| Feature (epic) | Roles | Week 5 tasks that build it | How we accomplish it | Definition of done |
| --- | --- | --- | --- | --- |
| F1 Forecast | D leads (P9, P10) with A (features) and C (variables) | D1–D3 (S1); baselines, SARIMAX, LightGBM (S2–S3); feature variants from A | Chronological split (no shuffling); seasonal naive and linear-regression baselines; SARIMAX with exogenous drivers; LightGBM tuned with TimeSeriesSplit; target energy_wh, horizon 24 h | Forecast reproducible from one notebook, logged in the experiment log |
| F2 Energy types | E coordinates (P11) with D and B; teacher confirms | E2 (CRISP-DM phase 1); D3 model plan; open questions | Decision table (section 3) updated with the profiling results and the teacher’s answers | Table approved and referenced in the CRISP-DM report |
| F3 Spatial context | A (P1–P3) with C | A1, A2, A5; C1 | Zone code = floor + orientation (e.g. 1NE); one long table keyed by timestamp, zone and load type; environment stored once per zone | Any series traceable from plan to zone to forecast |
| F4 Past consumption | C leads (P7, P8) | C1, C4; hypotheses H11, H12 | Profiles by hour, weekday, month; split working days, weekends, August; 2020 vs 2021–22 vs 2025 | Plots labelled and interpreted in the EDA notebook (≥ 10 plots) |
| F5 Drivers | C leads with D | C2, C3 (S1); relation matrix and SHAP (S2–S3); hypothesis H1 | Scatter + LOWESS, Pearson and Spearman, cross-correlation 0–6 h, partial correlation controlling for hour; SHAP on the best model | One heatmap per zone plus written interpretation |
| F6 Trust and evidence | B leads (P4–P6) with D | B1–B5 (S1); validation and residuals (S2–S4) | Missing-value heatmap, reset and negative-power rules, outlier flags (flag, never delete), consistency checks; train 2020-06 to 2022-06, validate 2022-H2, test 2023 and 2025; ASHRAE 14 | Pass rate per series and pass/fail table in the final comparison |
| F7 Anomalies | B with D (P4–P6, P9–P10) | B residual analysis (S3); quality findings from S1 | Rank hours and days by absolute forecast error; cross-check against holidays and sensor flags | Candidate list delivered with explanation of each |
| F8 Dashboard and story | E leads (P11, P12) with C | E4 weekly slides; dashboard prototype (S3); final deck, video (S4) | Power BI or Streamlit; 3–4 key visuals from C; speaker split and rehearsal Nov 26–28 | Presentation on Nov 30 and summary delivered |
| F9 DataPack release | A with E | A5, E1, E3 (S1); freeze v1.0 (S4); Moodle (Post) | Raw files never edited; every change is a Python step; GitHub repo and shared Drive with identical folder structure; data dictionary, experiment log, CRISP-DM | Everything in the Moodle dropoff area by Dec 14, 2026 |

6. Release plan by sprint

| Sprint | Increment | Delivered value and items |
| --- | --- | --- |
| Sprint 1 · Oct 1–14 | Trusted data and first understanding | Clean hourly dataset with flags, quality evidence, profiles, occupancy test, energy-type decision, first baseline forecast (NW HVAC), documentation started. Items: F1.1, F2.1, F4.1, F4.2, F5.1, F6.1, F6.2, F7.2, F9.1, F9.2, F9.3 |
| Sprint 2 · Oct 15–28 | Context and drivers | Spatial organisation, weather and holiday drivers, full relation matrix, holiday and August effects. Items: F3.1, F4.3, F5.2, F5.3 |
| Sprint 3 · Oct 29–Nov 11 | Forecasts and explanations | Day-ahead forecasts for all priority series, unseen-data tests, SHAP, residuals, anomaly candidates, dashboard prototype. Items: F1.2, F1.3, F2.2, F3.2, F3.3, F5.4, F6.3, F6.6, F7.1, F8.1 |
| Sprint 4 · Nov 12–25 | Evidence and story | ASHRAE 14 evaluation, model comparison, robustness, multi-period forecast, final deck, video or one-page summary. Items: F1.4, F6.4, F6.5, F6.7, F8.2, F8.3 |
| Post · Dec 1–14 | Release | Feedback from the Nov 30 presentation processed; DataPack v1.0 in Moodle by Dec 14. Items: F9.4 |

7. Open decisions

- Should the forecast target the floor total, each zone, or each load type? (Backlog assumes all three, with priority on zone × load type.)

- Confirm the column meanings: Er behaves as active energy (Wh) and Ea as apparent energy, which differs from the slide labels.

- Is the 902-day gap (Mar 2023 – Aug 2025) expected, or is more data available? It limits the training and test periods.

- Are exports for floors 2 and 3 and the BMP02 system-level meters available, to compare zone totals with the building total?

- Multi-period forecasts (F1.4) are an extension of the Week 5 plan (day-ahead only); the team confirms whether they stay in scope after Sprint 3.